# BridgeU - Project Plan

System Name: BridgeU – Bilingual Community & Daily Briefing Platform for International Students in Thailand

Prepared by: ZhiYiPan

Project Advisor: Pattama Longani, Ph.D.

Date: 12/02/2026

## 1. Introduction

### 1.1 Purpose

The purpose of this Project Plan is to define the project management activities, resources, and schedule required to successfully deliver the BridgeU web application.

It provides a high-level view of the work products (Proposal, SRS, SDD, Test Plan, Source Code), clarifies responsibilities, and describes how the project will be monitored and controlled in alignment with ISO/IEC 29110 and the detailed requirements and design documented in the BridgeU-SRS and BridgeU-SDD.

### 1.2 Project Overview

BridgeU is a web-based platform that helps international students in Thailand adapt to local life and connect with each other and local merchants.

The system provides:

Daily Briefing System – automatically crawls news from Google News RSS, summarizes it using Qwen AI, and presents bilingual (Chinese/English) daily briefings with powerful search and date filters.

Community Interaction Platform – a bilingual forum where users can create posts, comment, like, follow each other, and use private messaging, with Qwen AI-based translation, content moderation, and comment summarization to ensure a safe environment.

Authentication & Profile Management – secure registration (email or phone + verification code), login/logout, profile editing (display name, avatar, preferred language), and a “My Community Posts” view showing post review status.

The architecture is a standard client-server web system: a Vue.js frontend communicates with a Spring Boot backend via REST APIs, persisting data in a MySQL 8 database and integrating with Aliyun Qwen AI services.

### 1.3 Project Scope

The project scope covers the following major functional areas (features), which are consistent with the Proposal, SRS, and SDD:

Feature #1: Daily Briefing System

The Daily Briefing System automatically captures and summarizes Thai news from Google News, providing bilingual (Chinese/English) access to daily news briefings for User. At 8 a.m. every day, the system captures news from the Google News, and saves each article as a Daily Briefing record, including original title, summary generated by the system call Qwen AI to summarize, source website name, original URL, publication time provided by the source. The system generates both Chinese and English versions for the title and abstract, and the interface only displays one of them in the current language. When the User opens the Daily Briefing page, the system returns a paginated list of Daily Briefing record from new to old according to the release time. The list card displays: title, summary, source, publication time (using only the current interface language), and provides a button to enter the detail page. User can also click original button to opens the original URL of the news. Users can enter any keywords in the search box on the page. System searches by keyword among Daily Briefing titles and abstracts (both Chinese and English versions) in the database,then System returns Daily Briefing items related to that word in the current language

User can set filtering conditions: start date(day-month-year), end date(day-month-year). The system applies all filtering conditions, only returns the Daily Briefing news that meets the conditions, and displays them in chronological order(new to old).

Feature #2: Community Interaction Platform

This community Interaction where users can create, browse, and interact with posts through likes, comments, and private messaging, with Qwen AI-powered automatic translation, content moderation, and comment summarization to ensure safe and accessible communication in both Chinese and English. There are five community Interaction (Study, Housing, Travel, Part-time Job, Life Services) in the community Interaction.

User can open the community page and see the stream of post which post time from new to old. Scrolling down will load more posts. Each post card shows title, preview of the main text, selected tags (Study, Housing, Travel, Part-time Job, Life Services), number of likes, and number of comments. User can enter Chinese/English keywords. The system will search in all post titles and body texts (in both Chinese and English versions) and only return the list of matching posts. For user who follow each other, both sides will appear in each other's mutual follow list. Open the mutual follow list, you can sending a private message directly to the author.

User can search for the names of those they follow, view their profiles(name,their posts), send private messages directly from the list or unfollow those they already follow.User can open existing one-on-one private messages or create new one-on-one private messages, send and receive messages with mutual followers, and view the history in the conversation interface.Mark the session as read/unread in the session list, or delete the entire session so that it no longer appears in the list.

User can create or edit their own posts: enter Chinese/English titles and text, upload pictures, and select tags (Study, Housing, Travel, Part-time Job, Life Services). When submitting for release, the system will call Qwen AI to automatically translates and generates another language version and conducts a content security review by Qwen AI.

Users can click on post to enter the post details page. On the post detail page, User can view the full text about this post, pictures, tags(Study, Housing, Travel, Part-time Job, Life Services), total number of likes, total number of comments. Clicking on the author's avatar can show the author's profile(avatar,name,author’s posts). The detail page also supports subsequent operations: liking(click “like” button to like post), commenting (User can enter Chinese/English comments under a certain post, along with the commenter's name and timestamp. User can also delete the comment you have already published), reporting post - in the reporting form, select one or more predefined reasons (Spam, Fraud or Scam, Illegal Service Promotion, Abusive Language, Other), and you can fill in the explanatory text. After submission, it enters the subsequent review (the Qwen AI will judge the post/comment pass or not). There is an "AI Summary" button next to the comment. After clicking it, users can view the summaries of all comments under the post in their chosen language

Feature #3: Authentication & Profile / My Community Activity

Feature 3 provides an authentication and profile system that lets users register new accounts with different methods (email address or phone number), log in and log out securely, and manage their own profile information and community posts, including a password, a display name, an optional avatar image, and a preferred interface language (Chinese or English). When new users register, users can select email registration and enter their email address in the registration form. The system sends a verification code email to the email address. Users enter the received verification code on the page, then set a password (password must contain both uppercase and lowercase letters), fill in the display name (name only allows English characters) and select the interface language. Alternatively, users can select phone registration and enter their mobile phone number in the registration form. The system sends a text message containing a verification code to this mobile phone number. Users enter the received verification code on the page, then set a password (password must contain both uppercase and lowercase letters), fill in the display name (name only allows English characters) and select the language interface. After submission, the system creates a new account for this email address or phone number, and the user is redirected to the login page. Registered users open the login page and enter their respective name and passwords in the login form. Once the verification is successful, the user will be redirected to the community system page. When logged in, users can click the "Log Out" button to end the current session. The system clears the login status and returns to the login page. If they want to use the system again, they need to re-enter the name and password to log in. After logging in, users can open the "Profile" page to view the name, avatar and own posts saved in the current account.

Users can enter the "My Community Posts" list from the profile module. The system displays all community posts published by the current account in this list.        Each post shows its title, publication time, and current review status(use Qwen AI to review) .  Users can modify profile fields (display name, avatar, preferred language) on the page and submit the form. The system updates the account information with the new values. After refreshing the page, users can see the latest information.

## 2. Project Deliverables (Work Products)

- Project Proposal

- Project Management Plan (PMP)

- Software Requirement Specification (SRS)

- Software Design Document (SDD)

- Software Test Plan & Test Record

- Final Software Product (Source Code & Executable)

## 3. Management Procedures

  - Project Team & Roles

ZhiYiPan: Responsible for Requirement Analysis, UI/UX Design, Backend Development Database Design, Integration Testing, Documentation

### 3.2 Monitoring and Controlling

- Meeting Schedule:

Regular consultation with the advisor to review progress, discuss issues, and validate design/testing decisions.

Additional meetings before each major milestone (Proposal defense, Progress I, Final presentation).

- Software Development Life Cycle (SDLC):

The project adopts an “iterative and incremental” approach aligned with ISO/IEC 29110:

Iteration 1 (Proposal & Architecture): clarify objectives, target users, high‑level features, and architecture.

Iteration 2 (Progress I): complete SRS and SDD, implement “Feature 1”, and prepare initial test cases.

Iteration 3 (Final Progress): implement “Feature 2” and “Feature 3”, refine design, and complete full testing and documentation.

## 4. Quality Standards

This project follows the ISO/IEC 29110 standard for Very Small Entities (VSE), focusing on two main processes:

- Project Management (PM) Process:

Establish clear scope, schedule, roles, and risks in the Project Plan.

Periodically assess progress against the milestone plan and adjust when needed.

Perform formal closure with final report, presentation, and advisor evaluation.

- Software Implementation (SI) Process:

analysis, design, construction, and testing:

Requirements are documented in `BridgeU-SRS.md` with use cases and non‑functional constraints.

Design is captured in `BridgeU-SDD` (architecture, DFDs, ERD, data dictionary, component design).

Construction follows a layered architecture (Controller → Service → Repository → Entity/DTO) as described in the SDD.

Testing is guided by `BridgeU-TestPlan.md`, including unit, integration, and system tests, and recorded to provide objective evidence of requirement coverage.

## 5. Software Configuration Management

### 5.1 Naming Conventions

Format: BridgeU-[DocumentName]_v[Version].[Extension]

- Example: BridgeU-ProjectPlan_v1.0.docx

### 5.2 Project Repository

- Document Storage: Microsoft OneDrive

- Version Control: GitHub

## 6. Project Schedule & Milestones

Phase 1. Proposal: 20 Nov 2025 –19 Dec 2025
Phase 2. Progress I: 20 DEC 2025 –26 Feb 2026 
Phase 3. Final Progress: 26 Feb 2026 –25 Mar 2026

Phase 1. Proposal:

| Tasks | Start date | End date | Responsibility |
| --- | --- | --- | --- |
| Research and writing proposal document | 20 November 2025 | 9 December 2025 | ZHIYI PAN |
| Prepare for the Presentation | 9 December 2025 | 19 December 2025 | ZHIYI PAN |

Phase 2. Progress I

| Tasks | Start date | End date | Responsibility |
| --- | --- | --- | --- |
| Software requirement specification document | 25 December 2025 | 28 December 2025 | ZHIYI PAN |
| Project plan document | 28 December 2025 | 31 December 2025 | ZHIYI PAN |
| Software design document | 1 January 2026 | 8 January 2026 | ZHIYI PAN |
| Feature #1 implement | 8 January 2026 | 8February 2026 | ZHIYI PAN |
| Prepared Progress I report and presentation | 9 Febreary 2026 | 26 February 2026 | ZHIYI PAN |

Phase 3. Final Progress

| Tasks | Start date | End date | Responsibility |
| --- | --- | --- | --- |
| Feature #2 implement | 27 February 2026 | 10 March 2026 | ZHIYI PAN |
| Feature #3 implement | 11 March 2026 | 20 March 2026 | ZHIYI PAN |
| Test code | 20 March 2026 | 23 March 2026 | ZHIYI PAN |
| Prepared final report and presentation | 23 March 2026 | 25 March 202 | ZHIYI PAN |